POWER BI DATA ANALYTICS PROJECT

Airbnb Pricing Dashboard

Detailed Task Breakdown and Work Breakdown Structure

| Document Purpose | Framework | Project Deliverable |
| --- | --- | --- |
| Execution plan for building the dashboard | PRISM: Problem, Requirements, Investigation, Solution, Measurement | Validated Power BI report and project documentation |

Prepared for portfolio / capstone project delivery

# 1. Document Purpose

This work breakdown structure converts the Airbnb Pricing Dashboard project into executable tasks, control points and deliverables. It is intended to demonstrate an analyst-led, industry-standard delivery approach using the PRISM framework.

Project limitation: Calendar records describe availability status. A date marked unavailable may be booked or host-blocked. Use availability and unavailability terminology; do not report confirmed occupancy or realised revenue without a reservations source.

# 2. Delivery Governance

| Role | Primary Responsibility | Key Output |
| --- | --- | --- |
| Data Analyst | Own data preparation, modelling, DAX, visual design and analysis. | Validated dashboard and insights |
| Business Stakeholder | Confirms business questions, KPI meaning and acceptance criteria. | Approved requirements |
| Data Owner | Confirms source definitions and data-quality decisions. | Data-quality sign-off |
| Report User | Tests usability and decision relevance. | User acceptance feedback |

# 3. PRISM Delivery Roadmap

| Phase | Objective | Exit Criterion |
| --- | --- | --- |
| P - Problem | Define the decision and measurable project objective. | Scope and business questions approved |
| R - Requirements | Translate questions into KPI, data and dashboard requirements. | KPI catalogue and page plan complete |
| I - Investigation | Profile, clean, prepare and analyse data. | Trusted semantic model is validated |
| S - Solution | Build, test and document the Power BI dashboard. | Report passes QA and user acceptance |
| M - Measurement | Communicate insights and set improvement measures. | Recommendations and handover completed |

# Phase 1 - Project Planning

P - Problem

| WBS ID | Task | Detailed Activity | Deliverable |
| --- | --- | --- | --- |
| 1.1 | Create project charter | Document project title, objective, target users, business value, scope and exclusions. | Project charter |
| 1.2 | Write business problem statement | Describe the lack of a consolidated view of pricing, supply, availability, hosts and reviews. | Approved problem statement |
| 1.3 | Define business questions | List the questions about market size, prices, availability, hosts and review activity. | Question register |
| 1.4 | Set scope and limitations | State market location, data period, assumptions and calendar-availability limitation. | Scope statement |
| 1.5 | Set delivery plan | Create project folders, naming standards and milestone plan. | Project workspace |

# Phase 2 - Requirements Definition

R - Requirements

| WBS ID | Task | Detailed Activity | Deliverable |
| --- | --- | --- | --- |
| 2.1 | Identify stakeholders | List market manager, pricing analyst, host/operations user and review/experience user. | Stakeholder map |
| 2.2 | Capture reporting requirements | Define required pages, filters, drill-through, tooltips and navigation. | Requirements specification |
| 2.3 | Define KPI catalogue | Record each KPI name, business definition, formula, format, owner and caveat. | KPI catalogue |
| 2.4 | Define acceptance criteria | Set data reconciliation, performance, usability and interaction standards. | Acceptance checklist |
| 2.5 | Create dashboard wireframe | Plan visual placement and information hierarchy before building. | Page wireframes |

# Phase 3 - Data Understanding and Quality Assessment

I - Investigation

| WBS ID | Task | Detailed Activity | Deliverable |
| --- | --- | --- | --- |
| 3.1 | Inventory source files | List Listings, Hosts, Calendar and Reviews; record row/column counts and file ownership. | Data inventory |
| 3.2 | Identify table grain | Confirm one listing, one host, one listing-date and one review respectively. | Grain statement |
| 3.3 | Identify keys | Confirm primary keys and foreign keys: listing_id and host_id. | Relationship map |
| 3.4 | Profile completeness | Measure null/blank rates, especially for IDs, dates, prices and categories. | Completeness profile |
| 3.5 | Profile validity | Check dates, numeric ranges, availability flags, price values and coordinates. | Validity profile |
| 3.6 | Check duplicates | Check exact duplicates and duplicate primary keys at the correct table grain. | Duplicate report |
| 3.7 | Check referential integrity | Confirm calendar/review listing IDs exist in listings and listing host IDs exist in hosts. | Integrity exceptions |
| 3.8 | Create quality log | Record issue ID, source field, finding, decision, owner and impact. | Data-quality log |

# Phase 4 - Data Cleaning in Power Query

I - Investigation

| WBS ID | Task | Detailed Activity | Deliverable |
| --- | --- | --- | --- |
| 4.1 | Create raw staging queries | Load each CSV into a Raw_ query; preserve original data and disable raw query load. | Raw staging layer |
| 4.2 | Create cleaned reference queries | Reference raw queries to create clean model tables without duplicating logic. | Clean query layer |
| 4.3 | Standardise naming | Rename calender_id to calendar_id and accomodates to accommodates. | Business-friendly schema |
| 4.4 | Apply data types | Set IDs, dates, prices, numeric attributes, coordinates and categories to correct types. | Typed queries |
| 4.5 | Clean text fields | Trim, clean non-printing characters, standardise blanks and review category values. | Clean text dimensions |
| 4.6 | Treat missing values | Quarantine missing keys; retain true unknown numerical values as null; use Unspecified only where appropriate. | Missing-value treatment log |
| 4.7 | Clean prices | Remove currency characters, convert to fixed decimal and flag invalid/negative values. | Validated price fields |
| 4.8 | Clean calendar status | Map available flag to Available/Unavailable and validate minimum/maximum nights. | Calendar status dimension |
| 4.9 | Prepare listing attributes | Convert capacity/bed fields; parse bathroom count; validate coordinates. | Analysis-ready listing attributes |
| 4.10 | Review outliers | Flag unusual prices and night rules using documented threshold method; do not delete automatically. | Outlier register |

# Phase 5 - Data Preparation and Modelling

I - Investigation

| WBS ID | Task | Detailed Activity | Deliverable |
| --- | --- | --- | --- |
| 5.1 | Create final model tables | Create Dim_Host, Dim_Listing, Fact_Calendar and Fact_Review. | Model-ready tables |
| 5.2 | Build Date table | Create one authoritative date dimension and mark it as a date table. | Dim_Date |
| 5.3 | Create date attributes | Add year, quarter, month, month number, weekday and weekday number. | Time attributes |
| 5.4 | Configure sorting | Sort Month by Month Number and Weekday by Weekday Number. | Correct visual ordering |
| 5.5 | Create relationships | Build one-to-many, single-direction relationships from dimensions to facts. | Star schema |
| 5.6 | Hide technical fields | Hide IDs and helper fields not intended for report users. | Clean field pane |
| 5.7 | Create display folders | Group measures into Overview, Pricing, Availability, Hosts and Reviews. | Maintainable semantic model |
| 5.8 | Validate model | Check no many-to-many or ambiguous relationship exists without documented approval. | Model QA sign-off |

# Phase 6 - DAX and KPI Development

I - Investigation

| WBS ID | Task | Detailed Activity | Deliverable |
| --- | --- | --- | --- |
| 6.1 | Build core counts | Create Total Listings, Total Hosts and Total Reviews. | Core entity measures |
| 6.2 | Build price measures | Create Average Nightly Price and Average Adjusted Price. | Pricing measures |
| 6.3 | Build availability measures | Create Available Days, Unavailable Days, Total Calendar Days and Availability Rate. | Availability measures |
| 6.4 | Build ratio measures | Create Reviews per Listing, Listings per Host and Average Minimum Nights. | Benchmark measures |
| 6.5 | Format measures | Apply currency, percent and whole-number formatting consistently. | Report-ready measures |
| 6.6 | Validate filter context | Test each measure with no filters, date filters, category filters and listing-level filters. | DAX test results |

# Phase 7 - Exploratory Analysis

I - Investigation

| WBS ID | Task | Detailed Activity | Deliverable |
| --- | --- | --- | --- |
| 7.1 | Analyse market supply | Compare listing count by room type and property type. | Supply findings |
| 7.2 | Analyse pricing | Compare average price by room type, property type, bedrooms and accommodates. | Pricing findings |
| 7.3 | Analyse time patterns | Review price and availability by month and weekday. | Time-pattern findings |
| 7.4 | Analyse hosts | Identify top hosts, portfolio concentration and host tenure patterns. | Host findings |
| 7.5 | Analyse reviews | Identify review trends and highly reviewed listings. | Guest-engagement findings |
| 7.6 | Prioritise insights | Select insights that are material, explainable and relevant to business questions. | Insight shortlist |

# Phase 8 - Dashboard Design and Build

S - Solution

| WBS ID | Task | Detailed Activity | Deliverable |
| --- | --- | --- | --- |
| 8.1 | Create visual theme | Define colours, typography, alignment, spacing and accessible contrast. | Theme standard |
| 8.2 | Build overview page | Create KPI cards, listing mix, price trend, map and essential filters. | Executive Overview |
| 8.3 | Build pricing page | Create price trends, price comparisons, scatter plot and segment matrix. | Pricing & Availability |
| 8.4 | Build listing page | Create property/room analyses and a listing-level detail table. | Listing Analysis |
| 8.5 | Build host page | Create host portfolio, location, tenure and detail analysis. | Host Analysis |
| 8.6 | Build review page | Create review trends, top-reviewed listings and segment comparison. | Review Analysis |
| 8.7 | Add navigation | Add page buttons, synced slicers, reset button, tooltips and drill-through. | Polished user experience |
| 8.8 | Add methodology note | Show source context, KPI definitions and availability limitation to end users. | Transparent reporting |

# Phase 9 - Testing and Validation

S - Solution

| WBS ID | Task | Detailed Activity | Deliverable |
| --- | --- | --- | --- |
| 9.1 | Reconcile totals | Compare dashboards totals to the cleaned source data. | Reconciliation evidence |
| 9.2 | Test interactions | Test slicers, cross-filtering, drill-through, page navigation and reset controls. | Interaction test log |
| 9.3 | Test usability | Confirm labels, titles, colour contrast, layout and narrative are clear. | Usability test log |
| 9.4 | Test performance | Check page load time and remove unused columns or high-cardinality visuals where required. | Performance check |
| 9.5 | Conduct user acceptance | Review report with stakeholder against original questions and acceptance criteria. | UAT sign-off |

# Phase 10 - Insights, Publication and Handover

M - Measurement

| WBS ID | Task | Detailed Activity | Deliverable |
| --- | --- | --- | --- |
| 10.1 | Write insight statements | For each finding, document observation, interpretation, action and caveat. | Insight summary |
| 10.2 | Prepare recommendations | Prioritise actionable recommendations by business impact and evidence strength. | Recommendation list |
| 10.3 | Prepare final documentation | Complete PRISM project document, quality log, KPI catalogue and walkthrough notes. | Documentation pack |
| 10.4 | Publish report | Save PBIX and, if required, publish to Power BI Service. | Published report |
| 10.5 | Configure refresh | Document source path, refresh owner and refresh schedule if future data is available. | Refresh plan |
| 10.6 | Complete handover | Provide files, dashboard walkthrough and known limitations to the reviewer or stakeholder. | Project handover |

# 4. Quality Gates and Control Checklist

| Gate | When to Apply | Approval / Evidence |
| --- | --- | --- |
| Business scope gate | After Phases 1-2 | Business questions, scope and KPI definitions agreed |
| Data-quality gate | Before loading final model | Quality log reviewed; key and data-type issues resolved |
| Model gate | Before dashboard build | Relationships and DAX calculations validated |
| Dashboard QA gate | Before publication | Reconciliation, interactions, usability and performance tests pass |
| Handover gate | At completion | PBIX, documentation, insights and limitations delivered |

# 5. Final Deliverables

Power BI dashboard (.pbix) with validated data model, DAX measures and five analysis pages.

Detailed PRISM project methodology document.

Data-quality log including cleaning decisions and known limitations.

KPI catalogue defining every published metric.

Dashboard screenshots or PDF export.

Final insight and recommendation summary.

Optional Power BI Service publication and refresh instructions.

# 6. Definition of Done

The project is complete when the dashboard answers the approved business questions; data and KPIs reconcile to the cleaned source; visual interactions work correctly; limitations are visible; and the complete handover pack is ready for assessment or stakeholder use.